Step-by-step build guide

Cell-Based PM Planning, Scheduling & Tracking System

Eaton Power Quality Pvt Ltd  ·  Pondicherry  ·  Maintenance Engineering

SharePoint Online  ·  Microsoft Forms  ·  Power Automate  ·  Power BI

No additional licence required

Plain English, in order, start to finish.

This is the friendly walkthrough. IMPLEMENTATION_RUNBOOK.md is the same journey with every technical detail — come here first, go there when you need the fine print.

You do not need to be a SharePoint or Power BI expert. Everything you type is written out. Where you need to click something, it says where.

## How the pieces fit together

Before you build anything, understand what you are building. There are five parts and they connect in one direction:

┌──────────────────────────────────────────────────┐

│  1. SHAREPOINT  — the filing cabinet             │

│     14 lists holding every PM record             │

└───────────────┬──────────────────────────────────┘

│  everything reads and writes here

┌───────────────┴──────────────┬───────────────────┐

│                              │                   │

┌───────▼─────────┐        ┌───────────▼──────┐   ┌────────▼────────┐

│ 2. QR STICKERS  │        │ 3. FORMS         │   │ 5. POWER BI     │

│ on each machine │───────▶│ what the         │   │ the dashboard   │

│ opens the       │        │ technician fills │   │ managers read   │

│ machine's page  │        │ in on his phone  │   │                 │

└─────────────────┘        └───────────┬──────┘   └────────▲────────┘

│                   │

┌───────────▼───────────────────┴───┐

│ 4. POWER AUTOMATE —  9 flows      │

│    the rules that run by          │

│    themselves: counters, triggers,│

│    resets, alerts                 │

└───────────────────────────────────┘

In one sentence: a technician scans a sticker, fills in a form, a flow updates the filing cabinet, and the dashboard shows what it all means.

Build them in this order. Each part needs the one before it to exist.

## Before you start — what you need

### People and access

| You need | Why |
| --- | --- |
| A SharePoint site you own | The system creates 14 lists — do not use an existing site |
| Site Owner permission on it | You cannot create lists without it |
| One M365 account to own everything | All 9 flows and 5 forms are built under it. Decide who, now — see §"The one thing to get right" at the end |
| Two colleagues as co-owners | So you are not the only person who can fix a flow |
| A shared mailbox for alerts | So failure emails do not go to one person's inbox |
| One Android phone | To test the QR stickers |

### Software on your laptop

Two things, and you probably have one of them already.

1. PowerShell 7 — this is the tool that creates the SharePoint lists for you, so you do not have to click through 138 columns by hand.

Download from Microsoft's PowerShell releases page and install. Then open it (search "PowerShell 7" in the Start menu) and paste this:

Install-Module PnP.PowerShell -Scope CurrentUser

Press Y if it asks. PnP is a free Microsoft toolkit for talking to SharePoint. -Scope CurrentUser installs it for you alone, so it does not need an administrator.

2. Power BI Desktop — free from the Microsoft Store.

And a web browser, which you already have. That is what makes the QR stickers.

No programming tools needed

You do not need Python, Node.js or anything else. Every file that would have

been generated is already in the folder — the data, the list definitions, the

dashboard. You are installing the lists and loading data that is already prepared.

There is a toolkit in tools\ for whoever maintains this later, if the source data

ever changes. You do not need it to build or run the system.

### The project folder

Everything lives in the pm-system folder. Put it somewhere sensible on your laptop, like C:\EPQPL_PM\. All the commands below assume you have a Command Prompt or PowerShell window open inside that folder.

Tip: open the folder in File Explorer, click in the address bar, type cmd

and press Enter. That opens a Command Prompt already in the right place.

# Stage 1 — Check the files arrived  ·  10 minutes

What you are doing: confirming the prepared data is all there before you start installing anything.

### Do this

Open PowerShell in the project folder and run:

Get-ChildItem sharepoint\data\*.csv  | Measure-Object      # expect  Count : 14

Get-ChildItem sharepoint\schema\*.json | Measure-Object    # expect  Count : 15

Test-Path qr\browser\qr_labels.html                        # expect  True

Tip: open the folder in File Explorer, click in the address bar, type

powershell and press Enter. That opens a window already in the right place.

If those three are right, you have everything you need.

### Where this data came from

The three Excel workbooks in input\ were converted into the 14 .csv files in sharepoint\data\ and checked against six rules — every ID unique, every work order's task count matching its machine count, no work order marked finished with tasks still open, the counter reset moving all its fields together, every checklist answer belonging to a real task, and every finished work order having a scan to date it by.

They passed with 0 errors and 0 warnings. sharepoint\data\_VALIDATION_REPORT.md is that report — worth two minutes of reading, because it tells you what the data actually contains.

Why the checking mattered. A bad Cell_ID that reaches SharePoint becomes a

record that belongs to no cell. Nothing tells you. It just quietly makes a number

wrong forever.

### Before you move on

Open sharepoint\data\_ROW_COUNTS.csv and note the total: 2,422. You will check against this in Stage 3.

# Stage 2 — Build the SharePoint site  ·  45 minutes

What you are doing: creating the 14 lists, all 138 columns, and the views the technicians will actually use. The script does it; you just run it.

### Do this

1. Create an empty site. SharePoint → Create site → Team site → name it Maintenance. Copy the address — it looks like https://yourcompany.sharepoint.com/sites/Maintenance.

2. Practice run first. In PowerShell 7, in the project folder:

cd sharepoint

.\provision_lists.ps1 -SiteUrl "https://yourcompany.sharepoint.com/sites/Maintenance" -WhatIf

-WhatIf means "show me what you would do, but do not actually do it." Nothing is created. It prints every list and column it *would* make.

Read it. You should see 14 lists, 138 columns, 5 libraries and Failed : 0.

### ⚠ If it says you need admin approval

Many corporate tenants block unapproved applications, and Connect-PnPOnline then fails with a consent error that does not tell you what to do. It is not a problem with these scripts and it is not something you can click past.

Someone with Entra (Azure AD) rights registers an application once:

Register-PnPEntraIDAppForInteractiveLogin `

-ApplicationName "EPQPL PM Provisioning" `

-Tenant yourcompany.onmicrosoft.com `

-Interactive

It prints a client id. Add -ClientId "<that id>" to all three scripts from then on:

.\provision_lists.ps1 -SiteUrl "<your site>" -ClientId "<that id>" -WhatIf

Ask for this before your provisioning day if you are not sure. It is a ten-minute job for whoever holds the rights, and a half-day delay if you discover it at 9 a.m. on the day.

3. Now do it for real. Same command, without -WhatIf:

.\provision_lists.ps1 -SiteUrl "https://yourcompany.sharepoint.com/sites/Maintenance"

It will ask you to sign in. Takes a few minutes.

4. Add the views and the shop-floor buttons:

.\apply_views.ps1 -SiteUrl "https://yourcompany.sharepoint.com/sites/Maintenance" -WhatIf

.\apply_views.ps1 -SiteUrl "https://yourcompany.sharepoint.com/sites/Maintenance"

### How you know it worked

Failed : 0 at the end, and you can see 14 lists on the site.

### ⚠ One check you must not skip

Open the Cell_Master list → Settings (gear icon) → List settings → click the column `Cell_ID`. Look at the web address in your browser.

- ✅ It ends Field=Cell_ID — correct, carry on

- ❌ It ends Field=Cell%5Fx005f%5FID — stop

The second one means the column was created by hand rather than by the script. SharePoint mangles names containing underscores. Everything downstream — the dashboard, the flows, the app — refers to Cell_ID, and none of it would find Cell_x005f_ID. Delete that column and re-run the script.

# Stage 3 — Load the data  ·  20 minutes

What you are doing: putting the 2,422 rows into the lists you just made.

### Do this

.\load_data.ps1 -SiteUrl "https://yourcompany.sharepoint.com/sites/Maintenance" -WhatIf

.\load_data.ps1 -SiteUrl "https://yourcompany.sharepoint.com/sites/Maintenance"

Practice run first, as before. The real run takes a few minutes.

### How you know it worked

Rows loaded : 2422 and Conversion problems : 0.

### ⚠ Then count them yourself

Open each list and compare its item count against sharepoint\data\_ROW_COUNTS.csv.

Cell_Master              8      PM_WorkOrder            51

Technician_Master        6      PM_Machine_Task        193

Spare_Master            15      Checklist_Response     997

Checklist_Master        51      Breakdown_Log           88

Machine_Master          30      Spare_Replaced          58

Plant_Calendar         730      Abnormality_Log         44

StdHours_Monthly        96      PM_Plan_Calendar        55

2,422 rows in total

A list that is short by even one row means a row was dropped silently. Find it now, not in six months.

### ⚠ Now mark your holidays

Open the `Plant_Calendar` list. It has one row per day for two years, with Sundays already marked as non-working.

It does not know about your festival holidays or the annual shutdown. Nobody could guess those, so they were left for you.

Filter to the next 12 months, and for every holiday, Pongal day, and shutdown day:

- set Day_Type to Holiday or Shutdown

- set Is_Working_Day to No

Why this matters: when a cell's PM happens mid-month, the system splits that

month's hours between the old cycle and the new one — based on working days.

Every holiday you do not mark is a day the system thinks you were producing. The

counter then creeps, and the next PM comes slightly early. Every cycle. Forever.

# Stage 4 — Build the forms  ·  half a day

What you are doing: making the five forms the technicians fill in. This is the fiddliest stage. Take your time.

The five forms, in the order they appear on the machine's page:

| Form | Questions | What it does |
| --- | --- | --- |
| PM Start | 2 — and both are pre-filled | Starts the clock on a machine's PM |
| PM Checklist | 4, then the checklist itself | Records every check point |
| Spare Replaced | 9 | Records what was fitted and why it failed |
| Breakdown Report | 14 | Records a stoppage |
| Abnormality Log | 9 | Records anything anyone spots |

`automate\FLOW_SPECS.md` §"The five forms" lists every question on every form, with the SharePoint column each one lands in. Build from there — this stage is the one where working from memory costs you a week.

### ⚠ The rule that will catch you out

A pre-filled link fills in answers by position — question 1 gets the first value, question 2 the second, and so on. It does not use question names.

So: `Machine ID` must always be question 1, `Cell ID` always question 2 — and on the checklist, `Checklist ID` always question 3.

If you ever add a question above them, every sticker on the shop floor will start filling the wrong boxes — silently, with no error. Add new questions at the bottom.

### Do this, for each form

- Go to forms.office.com, signed in as the owning account (the one you chose at the start). → New Form

- Question 1: type of question Text, title Machine ID, mark Required

- Question 2: Text, Cell ID, Required

- Question 3: Choice, Technician Name, Required — type in all six names from the Technician_Master list

> This one is not optional and never becomes a text box. Everyone signs in with

> the same account, so this dropdown is the *only* record of who did the work.

> Free text gives you "Murugan", "murugan s" and "MURUGAN S", and then nothing

> can be counted.

- Add the rest of that form's questions from FLOW_SPECS.md

- Settings (…) → Anyone can respond ✅ , Record name ❌

### Two forms are different

PM Start has no technician question at all. Machine and cell arrive pre-filled from the sticker, so the whole thing is: scan, tap *Start PM*, tap *Submit*. Nothing records who started a job — Completed_By on the checklist is the record that matters — so a dropdown there would be a tap that throws its answer away.

PM Checklist has nine sections, one per checklist. Question 3 is Checklist ID, pre-filled from the machine, and the form branches on it to the section for that checklist, with the real check-point wording written out.

Build one form with nine sections, not nine forms. The alternative — eight generic

"Item 4 result" boxes — works fine for the flow and is useless to the person

holding the phone, because nothing on screen says what item 4 actually is.

Each check point is two questions: a four-option choice, and one optional text box for the reading or the observation. The four options carry two facts in one tap — OK, NOT OK — fixed on the spot, NOT OK — needs follow-up, N/A.

### Then make the pre-filled links

- Open a form → Collect responses → Get a link to prefill answers

- Type MC-01-001 into Machine ID and CELL-01 into Cell ID, leave the rest blank (on the checklist, pick a Checklist ID too)

- Click Get link. You get something like:

https://forms.office.com/r/AbCdEf?id=xxxxx&r1a2b3c4=MC-01-001&r5d6e7f8=CELL-01

Those r1a2b3c4 codes are that form's question IDs. They never change.

- You do not make one of these per machine. Cut the link into two pieces — everything before MC-01-001, and the &r5d6e7f8= that follows it — and paste them into the matching placeholders in sharepoint\formatting\Machine_Master.MachineHub.view.json.

Eleven placeholders across the five forms, set once. The machine's page builds every button's link from the row it is showing, so there is nothing per-machine to keep up to date. *(An earlier design stored four URLs against each of the 30 machines — 120 links typed into a spreadsheet, every one of them a chance to point a button at the wrong machine.)*

Copy and paste both halves out of a real link. Retyping an eight-character question ID by hand gives you a button that opens the form with nothing filled in, and nothing about it looks wrong until somebody uses it.

Test one on a real phone before you go on. Open it and check the machine and cell are already filled in, and that the first thing you have to touch is a real question — not the keyboard.

# Stage 5 — Print and fit the QR stickers  ·  half a day

What you are doing: making the stickers that go on the machines.

### Do this — it is a web page, nothing to install

- Open the qr\browser folder and double-click `qr_labels.html`. It opens in your browser and runs entirely on your own machine — nothing is sent anywhere.

- Paste your SharePoint site address into the box — the same one you used in Stage 2, ending at the site name with nothing after it.

- Click Generate 30 stickers.

- It must say `30 stickers generated`. If it says STOP, it names the machine that is wrong. Do not print until it is green.

> Before showing you anything, the page checks that each code really does encode the

> machine printed next to it — it rebuilds what the label *should* say and compares

> the two codes square by square. A wrong sticker takes about a month to notice, and

> by then it has been scanned two hundred times against the wrong machine — every

> one of those a record you cannot easily unpick.

- Scan the first label off your screen with your phone, before printing anything. It must open the Machine Hub page for MC-01-001. This is the only check that tests the whole chain including the camera, and it takes ten seconds.

- Click Print.

- Print qr\labels\PM_QR_Labels.pdf:

| Setting | Value |
| --- | --- |
| Paper | A4 polyester or vinyl sticker sheets, 3 × 8 pre-cut at 50 × 30 mm |
| Scale | 100% / Actual size — never "Fit to page" |
| Printer | Laser, not inkjet |

Paper labels do not survive a fuse plant — oil soaks in and the code is gone in

weeks. "Fit to page" shrinks the code below the size a phone can read reliably.

Inkjet runs the moment someone wipes the machine with solvent.

- Stick them at chest height, on a flat surface, away from the coolant spray.

- Walk the floor and scan every single one. Two people, one hour. Check each opens the page for the machine it is stuck to. This removes an entire class of problem permanently.

# Stage 6 — Build the flows  ·  2 days

What you are doing: building the 9 automations that make the system run by itself. This is the biggest stage.

Open automate\FLOW_SPECS.md. It lists every flow, every action in order, and every setting. automate\expressions.md has every formula written out to copy and paste.

### Build them in this order

Do 5, 2 and 1 first. They are the heart of the system — the reset, the trigger and the monthly counter. Get those working before anything else.

| Order | Flow | What it does | Time |
| --- | --- | --- | --- |
| 1st | 5 — Cell Closure & Reset | Zeroes the counter when the last machine in a cell is done | 3 h |
| 2nd | 2 — PM Trigger | Raises the work order when a cell hits 4,000 hours or 6 months | 3 h |
| 3rd | 1 — Monthly Hours Import | Adds each month's hours to the counters | 4 h |
| then | 3, 4 | Scan in, checklist submission | 4 h |
| then | 6, 7, 8 | Breakdown, spare fitted, abnormality | 3 h |
| last | 9 | Daily digest | 2 h |

### Three rules while building

1. Name your actions before you write formulas. Formulas refer to actions by name. Rename an action afterwards and the formula breaks — the flow still saves, and then fails later with a confusing error.

2. Turn concurrency OFF on flows 1 and 5. In the flow: the "Apply to each" step → Settings → Concurrency Control → Off.

Both flows read a number, change it, and write it back. If two run at the same

time they both read the same starting number and one of the two updates is lost.

This will happen the first month two cells finish on the same afternoon.

3. Add your two co-owners to every flow as you finish it. Flow → Share → add both. Doing this later across 9 flows is an hour nobody ever schedules.

Also: point every failure alert at the shared mailbox, not your own inbox.

# Stage 7 — Set up the dashboard  ·  half a day

What you are doing: opening the Power BI report and pointing it at your live SharePoint site.

### Do this

- Double-click powerbi\PM_Dashboard.pbip. Power BI Desktop opens.

- It asks for settings. Set pSourceFolder to your input folder. Click Refresh.

- Check all nine pages open without red error triangles.

### One small job Power BI will not do for you

It takes under a minute. It cannot be saved in the file.

The machine drill-through. Click the Machine 360 page. In the Visualizations panel on the right, find the Drill through box, and drag Dim_Machine → Machine_ID into it. Now you can right-click any machine anywhere and jump to its full history.

There used to be a second job here — setting two invisible spacer bars on page 3 to

"no fill" to fake a timeline chart. You had to remember it every time the report was

rebuilt, and forgetting it gave you a chart that looked fine and was wrong. It came

out with the reduction.

### Now point it at SharePoint

Home → Transform data → Manage parameters:

| Setting | Change it to |
| --- | --- |
| pSourceMode | SharePoint |
| pSharePointSite | your site address |

Click Refresh. That is the whole switch — one setting.

- Publish to your workspace. Then in the browser: Settings → Scheduled refresh → twice a day, 06:00 and 14:00.

# Stage 8 — Test everything  ·  1 day

What you are doing: proving it works before real people depend on it.

Open docs\UAT_TEST_CASES.md. There are 35 tests. Write a name and a date against each one as you do it.

Do not shorten this. These five matter most:

| Test | What you are proving |
| --- | --- |
| UAT-14 | Finish 3 of 4 machines in a cell → the counter does not reset |
| UAT-15 | Finish the 4th → the counter resets and all three fields change together |
| UAT-19 | A mid-month PM splits the hours correctly → 720.00 hours, not 780 or 728 |
| UAT-21 | Uploading the same month twice → rejected |
| UAT-30a | The Monday "system healthy" email arrives |

UAT-14 and UAT-15 together are the whole system. If the counter resets when

three of four machines are done, every PM interval is wrong from that day on — and

nothing on any screen will tell you.

# Stage 9 — Train and go live  ·  1 day

### Print the SOP

docs\TECHNICIAN_SOP_1PAGE.md — one page. Print it, laminate it, put one at every cell.

### Train the technicians — 30 minutes, standing at a machine

Not in a meeting room. At a machine.

- Scan a sticker. Look at the screen. Read the hours counter.

- Start a PM. Work through the checklist. Submit it.

- Report a breakdown.

- Explain the name dropdown. Say it plainly: *this is the only record of who did the work. Pick the wrong name and someone else gets asked about your job.*

### Train the supervisors — 1 hour

- The My Allotted PM List view, and how rows disappear as work gets done

- The daily digest, and what to act on first

- The planning page in Power BI, and the monthly plan

- The NOT OK Findings view, and deciding which findings become a work order

### Go live

On a Monday. Not a Friday. The first week produces questions and you want a full week to answer them.

Run the first monthly upload with someone watching. It has the most moving parts and it is the step nobody will remember in a year.

# After go-live — the routine

| When | What | Who |
| --- | --- | --- |
| Every Monday | Check the "system healthy" email arrived. No email = the flows have stopped | Supervisor |
| Every day | Act on the digest. Deal with reset failures first | Supervisor |
| 1st–3rd | Upload the hours file. Check the summary email | Planner |
| 5th | Review cells at 90%+. Agree PM dates with production | Supervisor |
| 25th | Freeze next month's plan | Supervisor |
| Monthly | Review every skipped machine and why | Manager |
| Monthly | Check Breakdowns After PM (7d) — is the PM actually working? | Manager |
| Each December | Mark next year's holidays in Plant_Calendar | Planner |

# The one thing to get right

The 9 flows will be owned by one person's account. There is no service account available, and that is fine — but you need to know what it means.

A flow has two things attached: who can edit it, and the connections it uses to reach SharePoint, Outlook and Teams. Those connections belong to the single account that created them.

If that account is ever disabled or loses its licence, every connection breaks and all 9 flows stop. Adding co-owners lets someone else go in and repair them — it does not stop them breaking.

So the real question is: *how long before anyone notices?*

### The answer is the Monday email

The daily digest only sends when there is something to act on — otherwise people stop reading it. But that makes silence mean two things: "nothing wrong" or "everything died three weeks ago".

So it also sends every Monday, even when everything is fine, saying *"PM system healthy — nothing outstanding."*

If no email arrives on a Monday, the flows have stopped.

Tell whoever watches the system this one sentence. It is the entire early warning,

and it costs one email a week.

### And do these three while building

- Two co-owners on every flow — Flow → Share

- Failure alerts to a shared mailbox — not one person's inbox

- Export a backup after testing — Power Automate → Export → Package (.zip), keep it with the project folder

If the owning person is ever leaving, hand the flows over before their last day. Once the licence is gone the connections are already broken. ASSUMPTIONS.md §8.2 has the full procedure — about half a day.

# Quick reference — every command

# Stage 1 — check the files arrived

Get-ChildItem sharepoint\data\*.csv | Measure-Object      # Count : 14

# Stage 2 — build the site  (practice run first, always)

cd sharepoint

.\provision_lists.ps1 -SiteUrl "<your site>" -WhatIf

.\provision_lists.ps1 -SiteUrl "<your site>"

.\apply_views.ps1     -SiteUrl "<your site>" -WhatIf

.\apply_views.ps1     -SiteUrl "<your site>"

# Stage 3 — load the data, then prove it worked

.\load_data.ps1       -SiteUrl "<your site>" -WhatIf

.\load_data.ps1       -SiteUrl "<your site>"

.\verify_load.ps1     -SiteUrl "<your site>"

# If your tenant blocks the default app, add -ClientId "<id>" to all four.

Stage 5 — QR stickers. Not a command. Open qr\browser\qr_labels.html in a browser, paste your site address, click Generate, scan one with your phone, Print.

# If something breaks

| What you see | What it means | What to do |
| --- | --- | --- |
| No Monday email | The flows have stopped | Power Automate → My flows → look for a switched-off flow or an "Invalid connection" warning |
| Counter did not reset after all machines done | Flow 5 failed, or one task is still Pending | Open Flow 5 → run history → read the error |
| Two work orders for the same cell | Flow 2 is missing its "is one already open?" check | Cancel one, fix the condition |
| Monthly upload rejected | That month is already loaded | Check StdHours_Monthly for existing rows |
| Counter jumped a whole month after a mid-month PM | The hours were not split | Check the cell's Last_PM_Date falls inside the uploaded month, and that Get item cell is the first action inside Flow 1's row loop |
| Import fails, naming a month | Plant_Calendar has no working days for it | Add the dates and mark working days |
| Sticker opens a blank page | The link points at a renamed view | Re-run apply_views.ps1, update QR_Payload_URL, reprint |
| Dashboard columns blank after switching to SharePoint | Mangled column names (see Stage 2) | Recreate those columns using the script |
| Flow fails "cannot convert null" | A blank number in a calculation | Wrap it: float(coalesce(x, 0)) |

## Where to go for more detail

| Question | Read |
| --- | --- |
| Exact technical steps | IMPLEMENTATION_RUNBOOK.md |
| Why something was built that way | ASSUMPTIONS.md |
| How to build a specific flow | automate/FLOW_SPECS.md |
| A formula to paste into a flow | automate/expressions.md |
| Power BI: opening, refreshing, repointing | powerbi/README_PowerBI.md |
| QR stickers: printing, reprinting | qr/README_QR.md |
| The full picture for whoever takes over | HANDOVER.md |